# Game Projects — Single Source of Truth (SoT)

Last updated: Oct 30, 2025 (ET)

Use this as the only canonical reference. If something here conflicts with chat history, this document wins. Edit inline. I will keep it updated after each session.

## 0) Index

- 1) At‑a‑Glance

- 2) Decision Log (reverse‑chronological)

- 3) Systems Map & Status

- 4) Naming Conventions & IDs

- 5) Sentinel Fracture — Pillars & Scope

- 6) Project Pale Faith — Notes

- 7) Open Questions

- 8) Changelog

- 9) Working Agreements

- 10) Templates

## 1) At‑a‑Glance

Engine: Unreal Engine 5.6

Projects covered: - Sentinel Fracture (SF): 2–4 player co‑op horror investigation. Modular anomalies. Component‑based action/equipment. Replication required for all gameplay. - Project Pale Faith (PPF): Destiny‑lite long‑term concept. Separate from SF.

Current Focus (SF): - Verify lamp mesh emissive setup (material Emissive with Glow scalar, MID on bulb slot) and integrate emissive flicker. - Implement replicated Player Sanity drain in site with debug keybinds. - Flesh out anomaly decision tiers/actions using decision table scaffold. - Wire lamp effects through room volumes.

Recently Active (SF): - Doors + jump scare: offset placement needed for scare animation; audio replication queried; initial state randomization pending. - ASFW_DoorBase decision routing in place (Open/Close/Lock) gated by authority check. - EMF device equippable pattern in place.

Risks: scope creep across two projects; replication bugs; lack of SoT (addressed here).

## 2) Decision Log (reverse‑chronological)

Use concise, actionable entries. One line summary, then notes.

- 2025‑09‑27 — SF uses component‑based action system, not GAS. Replicated equipment + simple status effects. Reason: lighter weight for small team.

- 2025‑10‑01 — SF sprint targets set for lamp emissive, sanity drain, anomaly tiers, room‑linked lamp effects.

- 2025‑07‑31 — PPF supports 3 equipped weapons (primary, secondary, melee) plus backpack slots; storage chest later.

- 2025‑07‑31 — PPF inventory modular; later auto‑pickups and ammo bricks like Destiny.

Add new decisions here at the top.

## 3) Systems Map & Status

Status keys: ✅ Done | 🔄 In progress | ⏳ Planned | ⚠️ Issue

### Core (SF)

- Networking/Replication: 🔄 Baseline pawn replication via Enhanced Input done; all equipment and interactions must replicate.

- PlayerCharacter & Input (Enhanced Input): 🔄 Basic look/move working. Crouch mapped; refinement backlog.

- Equipment Framework: 🔄 ASFW_EquippableBase, EquipmentManagerComponent pattern active.

- EMF Device: 🔄 Toggle power; visual state by EMF level; ensure authority-safe state changes.

- Doors: 🔄 ASFW_DoorBase with decision routing. ⚠️ Random initial state pending. ⚠️ Jump‑scare offset placement requirement.

- Audio: ⏳ Confirm replication paths for scare/door SFX (server‑auth trigger, client RPC for local playback when needed).

- Anomaly System: ⏳ Decision table scaffold; tiers and actions to flesh out; room volumes integration planned.

- Sanity Mechanic: ⏳ Replicated drain inside active site; debug toggles.

- Lighting/Lamps: ⏳ Emissive MID, flicker control, room‑scoped effects.

### Tooling & Content (SF)

- RoomVolume framework: ⏳ Drives anomaly context and lamp effects.

- UI/HUD: ⏳ Minimal; extend later.

- Audio layering & room tone: ⏳ Planned.

- Steam store prep: ⏳ Checklist exists; revisit post‑vertical slice.

### PPF Highlights

- Combat/Inventory/Weapons: ⏳ Modular inventory; 3 equipped weapon slots; backpack; storage later.

- World/Lore: Hollow dimension, Sentinels, Deacon Silas arc; raid begins at previously sealed gateway.

## 4) Naming Conventions & IDs

- Classes: ASFW_* for actors, USFW_* for components. Keep prefixes consistent.

- Sockets: e.g., hand_R_EMF, head_LampSocket (expand as used).

- Decision enums: ESFWDecision::{OpenDoor, CloseDoor, LockDoor, ...}

- Rooms: RoomID as FGuid or stable FName per map chunk.

## 5) Sentinel Fracture — Pillars & Scope

- Pitch: Co‑op survival investigation. Scientific tools vs paranormal threats. Unstable sites with repeatable unpredictability.

- Pillars: Team procedure, tension curve, evidence gameplay, hostile Shades, retreat is valid.

- Scale: Indie‑friendly. One hub. Instanced sites. Small map count at start.

## 6) Project Pale Faith — Notes

- Theme: Destiny‑lite with sin/corruption motifs. Hollow is alien, not inherently evil; manipulative entity influences Silas.

- Structure: Social zone, missions, dungeon, raid endgame. Three weapon slots. Vendors later.

- Key beats: Elias sequence, Deacon Silas, gateway, end boss maintaining the rift; raid starts at sealed gateway.

## 7) Open Questions

- SF Door SFX replication: server triggers vs client‑side prediction? Final approach?

- Jump‑scare animation offset: final param schema and units locked?

- Anomaly tiers: initial four archetypes and overlap rules confirmed?

- Sanity drain values: rate, thresholds, team effects?

## 8) Changelog

- 2025‑10‑30: Created SoT. Seeded current focus and decisions. Logged door/jumpscare issues, lamp/sanity/anomaly targets.

Add new entries with date and concise summary.

## 9) Working Agreements

- This doc is the source of truth. If chat disagrees, update this doc and point here.

- Every session ends with: Session Summary, Decisions, Action Items, SoT update.

- Keep entries terse. Use the templates below.

## 10) Templates

### 10.1 Session Summary

Date: YYYY‑MM‑DD - What we did: - What changed: - Blockers:

Decisions: - Decision: Rationale. Impact.

Action Items: - [Owner] Task → Due date.

### 10.2 Architecture Decision Record (ADR)

ADR‑ID: ADR‑YYYYMMDD‑slug Context: Decision: Consequences: Status: Proposed | Accepted | Superseded

### 10.3 System Entry

System: Name - Purpose: - Key classes/files: - Replication: - Current state: ✅/🔄/⏳/⚠️ - Open issues: - Next steps: